## Slide 1: iLearnCentral: A Cloud-Based Learning Center Platform with Mobile Technology
A Capstone Project
by
Jephunneh C. Mabini
Rhea Shane M. Chiong
Cristian G. Paragoso

## Slide 2: Overview
Due to the high turnaround of educators in small and medium learning centers, the total process takes a lot of time. iLearnCentral helps solve this predicament. It is a mobile application that helps ease the whole experience of learning centers from hiring and profiling of educators to scheduling and enrollment.

## Slide 3: Objective of the Study
Gather data on the issues encountered by small and medium learning centers.
Design features on the app for both educators and learning centers.
Define software requirements for both web and mobile development.

## Slide 4: Scope of the Study
Development is focused on learning centers and educators within Philippines
Pre-defined features
Profiling and Scheduling intelligence
Enrollment system
Supports Android version 5.0 and above
Web app is designed to run on Mozilla Firefox, Google Chrome, Microsoft Edge, and Safari
Internet connection

## Slide 5: Limitations of the Study
Do not have company-specific feature
Cannot help the hiring of other staff members of learning centers
Mobile app functionalities are limited offline

## Slide 6: Beneficiaries/Users
Learning Center
Educators (applicants and employees)
Parents
Students

## Slide 7: Comparative Matrix
Related Studies | Features | Limitations | Platform Details
Name: Eryl URL: None Year: July 2018 | - allows users to become students and tutors - allows to negotiate on a teacher pool | - not fully released | - None
Name: OrangeApps URL: https://orangeapps.ph/ Year: 2014 Proponents: Gian Javelona | - admin, reacher, student and parents monitoring and management system | -intended for huge schools and universities | - Web, Android, iOS
Name: Schoology URL: https://www.schoology.com/ Year: 2009 Proponents: | - for K-12 school and higher education institutions - automated grading system - calendars and messaging | - educator-centric app | - Web, Android, iOS
Name: iEduCentre URL: https://www.ieducentre.com/ Year: 2011 | - CRM & scheduling - attendance tracking, fee automation - student, parent and portals human resource & payroll | - only available in the US | - Web
Name: SpellWizards URL: https://spellwizards.co.uk/ Year: Unknown | - spelling assistant for children aged 4 to 11 | - only for learning to spell | - Web
The comparative matrix shows the different studies that are related to the proposal.

## Slide 8: Agile Development Methodology
One of the benefits of the agile approach that suits this study is collaboration and open interactions with designers, advisers, and collaborators based on their feedback and any changes that occur throughout the development. It promotes flexible planning, structural growth, first conveyance, ongoing transition, and facilitates rapid and adaptable response to change.

## Slide 9
Requirement Analysis Phase
Plan Phase
Design Phase
Development Phase
Release
Track and Monitor
Initially, the team members make the primary manuscript and background researches on learning centers, educators, and job-seekers to lay out the things to do. In every iteration, the team members assigned to work on the obstacles, analyze the issues and come up with a possible solution. They consult on resolutions with the other members. At the end of each day, the team members report on their progress.
The team determines schedules, preparations, and plans of actions to handle changes during the iteration. In every sprint cycle, the organizations made are directed towards the fulfillment of its intentions. Itemized priorities and time constraints are the focus of budget allocation by the project manager. The team establishes communication routes for questions and issues that may arise.
The specifications evaluated and defined by the designers are used in the design phase to make design choices using various diagrams. The UI designer assigned creates the user interface. The programmer and database designer must describe the device element interface mechanism. The project manager monitors the progress of the members' tasks. From the selected sprint backlog, the team determines which designs to tackle from the manuscript. There is a parallel development of mobile and web applications.
The developers check the software, analyze it, and identify the issues and update or modify it beyond the steps or requirements that were set up. Until deployment, all parts of the operation underwent a continuum of individual evaluation through different testing methods to ensure its efficacy and efficiency.
Before releasing it to the market, developers carried out several activities to test the application. It allows the system to work within each operation of the deployment phase with tolerable performance and specific processes. Using the guidance given in the deployment document, developers then installed the application in the server environment.
Another sprint cycle happens at the end of the previous. A sprint review with all members determines the set of activities for the next iteration. It includes adjustments from leftover unfinished tasks, additional features requested, and feedback from monitoring.

## Slide 10: Business Model Canvas
Key Partners | Key Activities | Value Proposition |  | Relationships | Customer Segment
-Learning centers administration -Educators currently teaching in learning centers -Job seeking educators | -Design and develop an intelligent school management software geared towards the needs of learning centers, educators, students | - System can be used by any type of learning center - System could automate basic operations of administration with integrated artificial intelligence - System has additionalsupport to the educators and students |  | - Customer service hotlines - User Feedback - Email | - Learning center administration - Educators in learning centers - Students in learning centers - Educators seeking employment
 | Key Resources |  |  | Channels | 
 | - Web domain and host - Developers - UI/UX designers - Researchers |  |  | - On-location Visits - Company Website - Social Media Marketing - Word of mouth | 
Cost Structures |  |  | Revenue Streams |  | 
- Customer acquisition costs - Research and Development - Marketing and Advertising - Hosting, Operations and Maintenance |  |  | - Subsciption based on feature packages - Ad Revenue from free or trial users |  | 

## Slide 11: Program Workflow

## Slide 12: Validation Board
Experiments | 1 | 2 | 3
Customer | Learning Center Administration | Employed Educator | Job-Seeking Educators
Problem | Learning centers using manual transactions to support common management processes i.e. hiring, enrolment, and scheduling | Variation of lessons for different students handled, maintaining schedules, and keeping records | High turnover of educators in learning centers leading to constant demand amidst particular qualifications.
Solution | A dynamic learning center management system supporting different types of learning centers, i.e. day care, music, language studies | Adding a module for educators employed by a center to keep track of lessons, update schedules, and integrate records to the system. | Data pool of job-seeking educators sifted and recommended to fit learning centers' particular needs and vice versa.
Riskiest Assumption | Learning Center have no IT support | Learning center provide resources i.e. internet connectivity to employees | Educators uses the system to look for employment in learning centers
Method and Success Criteria | 60% of the respondents agree to use the system | 60% of the respondents agree to use the system | 60% of the respondents agree to use the system
The table shows the different problems that our customers encountered. It also shows the solution to the problem being solved by the researcher. Table 3 also contains the most risky assumption, the methods and the criteria for success, the results and the decision, as well as the learning.

## Slide 13: Gantt Chart
Task ID | Task Name | Task Lead | Start Date | End Date | August 2015 |  |  |  | September 2015 |  |  |  | October 2015 |  |  | 
 |  |  |  |  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4
1 | Title Consultation |  | Aug 16 | Sep 16 |  |  |  |  |  |  |  |  |  |  |  | 
2 | Project Proposal recommended |  | Sep 16 | Sep 16 |  |  |  |  |  |  |  |  |  |  |  | 
3 | Discussion with adviser | Jephunneh | Sep 19 | Sep 23 |  |  |  |  |  |  |  |  |  |  |  | 
4 | Preliminary research of the project | Cristian | Sep 23 | Sep 26 |  |  |  |  |  |  |  |  |  |  |  | 
5 | Writing and Compiling of Initial and Final Pages | Jephunneh | Sep 23 | Oct 26 |  |  |  |  |  |  |  |  |  |  |  | 
6 | Writing of Chapter 1 | Cristian | Sep 23 | Sep 26 |  |  |  |  |  |  |  |  |  |  |  | 
7 | Consultation with adviser on Chapter 1 | Jephunneh | Sep 27 | Sep 27 |  |  |  |  |  |  |  |  |  |  |  | 
8 | Preparing of Transmittal Letter/s | Rhea Shane | Sep 16 | Sep 23 |  |  |  |  |  |  |  |  |  |  |  | 
9 | Preparing of Questionnaires | Rhea Shane | Sep 16 | Sep 23 |  |  |  |  |  |  |  |  |  |  |  | 
10 | Interviews/Surveys | Rhea Shane | Sep 23 | Oct 11 |  |  |  |  |  |  |  |  |  |  |  | 
11 | Finalizing of Chapter 1 | Cristian | Sep 27 | Sep 28 |  |  |  |  |  |  |  |  |  |  |  | 
12 | Writing of Chapter 2 | Cristian | Sep 29 | Oct 2 |  |  |  |  |  |  |  |  |  |  |  | 
13 | Consultation with adviser on Chapters 1 and 2 | Jephunneh | Oct 2 | Oct 2 |  |  |  |  |  |  |  |  |  |  |  | 
14 | Finalizing of Chapter 2 | Cristian | Oct 2 | Oct 4 |  |  |  |  |  |  |  |  |  |  |  | 
15 | Designing User Interfaces | Cristian | Oct 7 | Oct 17 |  |  |  |  |  |  |  |  |  |  |  | 
16 | Writing of Chapter 3 | Rhea Shane | Oct 7 | Oct 17 |  |  |  |  |  |  |  |  |  |  |  | 
17 | Consultation with adviser on Chapters 1, 2, and 3 | Jephunneh | Oct 18 | Oct 18 |  |  |  |  |  |  |  |  |  |  |  | 
19 | Consultation with Technical Editor | Rhea Shane | Oct 22 | Oct 25 |  |  |  |  |  |  |  |  |  |  |  | 
20 | Finalizing of Chapter 3 | Rhea Shane | Oct 24 | Oct 26 |  |  |  |  |  |  |  |  |  |  |  | 
21 | Concept Video & Presentation preparation | Jephunneh | Oct 21 | Oct 30 |  |  |  |  |  |  |  |  |  |  |  | 
22 | Final consultation with adviser | Jephunneh | Oct 24 | Oct 25 |  |  |  |  |  |  |  |  |  |  |  | 
23 | Compiling and finalizing of Manuscript | Rhea Shane | Oct 24 | Oct 26 |  |  |  |  |  |  |  |  |  |  |  | 
24 | Poster design & preparation | Cristian | Oct 17 | Oct 20 |  |  |  |  |  |  |  |  |  |  |  | 
25 | Proposal presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 14: Functional Decomposition Diagram
The functional decomposition diagram demonstrates the operative relationship between the various components of the project into critical modules to clearly illustrate and simplify various activities.

## Slide 15: Use Case Diagram
The diagram shows the graphic representation of the mechanism of iLearnCentral and potential sequences of interactions between systems and users in a specific environment related to a specific target.

## Slide 16: Partial Storyboard
This shows the graphical representation of the usage of the app.

## Slide 17: NoSQL
NoSQL has advantages with data volume, velocity, and variety. It allows for better adaptability to changes in schema when using agile development. It is scalable and accessible to multitudes of users, which is necessary to a cloud-based system.

## Slide 18: Entity Relationship Diagram (ERD)
This figure shows the entity-relationship diagram of iLearnCentral's database.

## Slide 19: Network Topology
The network topology illustrates how the system's component work in conjunction with the use of internet connection to access the user's access database.

## Slide 20: Technology Stack Diagram
This figure shows the technology stack diagram representing the different technologies the project uses and the purpose for each specific language.

## Slide 21: Software List of Modules
Programmer/s | Modules | Learning Center | Educator | Parent or Student
Jephunneh Rhea Shane Cristian | Account Management |  |  | 
 | 1. Registration | * | * | *
 | 2. Authentication | * | * | *
 | 3. Login | * | * | *
 | 4. Profiling | * | * | 
No. of Points (1 point per module per user) |  | 1 | 1 | 1
Jephunneh Rhea Shane Cristian | Hiring Module |  |  | 
 | 1. Hiring Profile/Resume |  | * | 
 | 2. Job Searching |  | * | 
 | 3. Job Posting | * |  | 
 | 4. Job Suggestion |  | * | 
 | 5. Hire Suggestion | * |  | 
 | 6. Hiring | * |  | 
No. of Points (1 point per module per user) |  | 1 | 1 | 0
Jephunneh Rhea Shane Cristian | Enrollment Module |  |  | 
 | 1. Input/Add Course Details | * |  | 
 | 2. Search/Display Course List | * | * | *
 | 3. Course Selection |  |  | *
 | 4. Fee Calculation |  |  | *
 | 5. Enrolment Details and Processes |  |  | *
 | 6. Payment Scheme Selection |  |  | *
 | 7. Payment |  |  | *
 | 8. Record Payment | * |  | *
No. of Points (1 point per module per user) |  | 1 | 1 | 1
Jephunneh Rhea Shane Cristian | Scheduling Module |  |  | 
 | 1. Input Class Details | * |  | 
 | 2. Update Class Details | * |  | 
 | 3. Input Schedules | * |  | 
 | 4. Schedule Request |  | * | *
 | 5. Update Schedules | * |  | 
 | 6. Generate Calendar of Activities | * | * | *
 | 7. Notification of Changes | * | * | *
No. of Points (1 point per module per user) |  | 1 | 1 | 1
Jephunneh Rhea Shane Cristian | Teaching Assistance Module |  |  | 
 | 1. Retrieve Class Details |  | * | 
 | 2. Suggest Daily Lesson Plan |  | * | 
 | 3. Keep Student Records |  | * | 
 | 4. Track Student Progress |  | * | 
No. of Points (1 point per module per user) |  | 0 | 1 | 0
Number of Modules per User (equals total no. of points per user) |  | 4 | 5 | 3
Total Number of Modules |  | 12 |  | 
This table shows the comparison of the access level of each type of account. The table shows that multiple types of accounts or a specific type of account can access a module. It also shows the programmer/s assigned to develop per module.